# Software Test Plan (STP) - Project Management System

Project: Project Management System

Version: 1.0

Authors: Group 11 — Shivansh Sharma, Shibi R Shetty, Sheetal S Bevinakatti, Shivanagouda I Patil

Date: 16-09-2026

Status: Draft

# 1. Introduction

Purpose: This document defines the test plan for the Project Management System (PMS) v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope: Testing covers PMS features such as authentication and role-based access, project management, task/issue management, the Kanban board, workflow management, estimation, sprint/milestone management, the dashboard, notifications, comments/collaboration, search/filter, reporting, and the activity log. Multi-organization administration, native mobile applications, and deep third-party integrations (e.g., live Slack/GitHub webhooks) are excluded, consistent with the V1.0 scope.

References: PMS Project Proposal v1.0; PMS SRS v1.0 (IEEE 830); PMS Requirements document (Team 11).

Definitions: PMS (Project Management System), RBAC (Role-Based Access Control), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), FR (Functional Requirement), NFR (Non-Functional Requirement).

# 2. Test Items

- Authentication & Role-Based Access Control module

- Project Management module

- Task/Issue Management module

- Kanban Board module

- Workflow Management module

- Estimation module

- Sprint/Milestone Management module

- Visibility & Dashboard module

- Notifications module

- Comments & Collaboration module

- Search & Filter module

- Reporting module

- Activity Log module

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

- FR1: User registration, login/logout, password reset, role-based access (Admin, Project Manager, Team Member)

- FR2: Create, edit, archive, delete projects; add/remove team members

- FR3: Create, edit, delete, and assign tasks (title, description, priority, due date, labels)

- FR4: Kanban board rendering and drag-and-drop status updates, including rejection of invalid moves

- FR5: Custom workflow state and transition definition per project

- FR6: Story-point/time estimation and estimated-vs-actual effort tracking

- FR7: Sprint/milestone creation, backlog management, and sprint closure with carry-over

- FR8: Dashboard, burndown/velocity charts, task distribution by status and assignee

- FR9: Notifications on assignment, status change, comments, and approaching deadlines

- FR10: Comments and file/document attachments on tasks

- FR11: Keyword search and multi-criteria filtering (assignee, priority, status, label, sprint)

- FR12: Progress, velocity, and workload report generation

- FR13: Activity log capture and chronological display per task/project

- NFR1: Page load and Kanban update response time ≤ 2 seconds under normal load

- NFR3: Password hashing, RBAC enforcement, HTTPS, and protection against SQL injection, XSS, and CSRF

- NFR5: 99% uptime and graceful error handling

# 4. Features Not to be Tested

- Multi-organization/workspace administration (out of V1.0 scope)

- Native mobile applications (web UI is responsive for tablet only)

- Live third-party integrations such as Slack/GitHub webhooks, beyond the basic REST API

- Underlying database engine internals (PostgreSQL/MySQL/MongoDB) and hosting infrastructure

# 5. Test Approach / Strategy

Levels:

- Unit tests (module-level)

- Integration tests (module ↔ module, e.g., Kanban ↔ Workflow, Sprint ↔ Estimation)

- System tests (end-to-end PMS functionality)

- Acceptance tests (evaluator/course walkthrough)

Types:

- Functional testing (core features per FR1–FR13)

- Regression testing (workflow transition rules, RBAC enforcement across releases)

- Performance testing (response time, load per NFR1)

- Usability testing (drag-and-drop clarity, responsive layout per NFR4)

Entry Criteria: Stable build delivered, test data available, test environment ready

Exit Criteria: 100% of planned test cases executed, 0 critical defects open, all acceptance criteria satisfied

## 5.1 Security Validation

- Validate role-based access control for Admin, Project Manager, and Team Member roles

- Verify password hashing (bcrypt) and no plaintext password storage or logging

- HTTPS verification for all client-server communication

- Input validation and fuzzing for task/project fields (title, description, comments)

- Checks against SQL injection, XSS, and CSRF on all forms and API endpoints

# 6. Test Environment

Software: PMS application (Python/Django or MERN stack); supported browsers — Chrome, Firefox, Edge, Safari; relational database (PostgreSQL/MySQL) or MongoDB

Tools: Selenium (UI automation), Postman (API testing), JMeter (performance testing), GitHub Issues/Jira (defect tracking)

Test Data: Dummy user accounts for each role, sample projects, tasks, workflows, and sprints

# 7. Test Schedule

Milestones (aligned to the project plan of work):

- Test case design: Week 7 (alongside estimation & sprint module implementation)

- Environment setup: Week 8

- Test execution start: Week 9 (integration testing across modules)

- Test execution end: Week 10

- Acceptance testing / demo preparation: Week 10

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated)

- Test Scripts

- Test Data

- Test Execution Logs

- Defect Reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Shivansh Sharma | Prepare test plan, coordinate execution; tests Authentication/RBAC, Project Management, Activity Log |
| Test Engineer | Sheetal S Bevinakatti | Design & execute test cases for Task/Issue Management, Kanban Board, Workflow Management |
| Developer | Shibi R Shetty | Design & execute test cases for Estimation, Sprint Management, Notifications, Comments & Collaboration |
| Product Owner | Shivanagouda I Patil | Design & execute test cases for Dashboard, Search & Filter, Reporting |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in finalizing tech stack (Django vs. MERN) | Finalize stack by end of Week 3 as per the plan of work |
| Incomplete workflow/Kanban integration by test time | Prioritize FR4/FR5 implementation in Weeks 6, track progress against the weekly plan |
| Team member unavailability | Shared documentation and cross-familiarity with owned modules |
| Dependency on optional third-party APIs (Slack/GitHub) | Treat as out of scope/stubbed for V1.0; do not block core testing |

# 11. Assumptions & Dependencies

- Users have access to a modern web browser and a stable internet connection

- Third-party integrations (Slack, GitHub, email) depend on the availability and API stability of those external services

- A small-to-moderate concurrent user base is assumed, consistent with a mini-project deployment

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Environment unavailable for more than 4 hours

- Build is too unstable (blocks more than 30% of test cases)

Resume testing if:

- Blocking defects are resolved

- Environment is stabilized

# 13. Test Case Management & Traceability

The RTM (SRS Appendix C) ensures mapping of SRS requirements to test cases. Example:

- FR1 (User Authentication) → TC-Auth-01, TC-Auth-02

- FR3 (Task/Issue Management) → TC-Task-01, TC-Task-02

- FR4 (Kanban Board) → TC-Kanban-01, TC-Kanban-02

- FR6 (Estimation) → TC-Est-01

- FR8 (Visibility & Dashboard) → TC-Dash-01

# 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed/failed

- Defect density

- Defect aging

- Requirement coverage

Reports:

- Weekly execution status

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Shivansh Sharma. | Shivansh Sharma. /17.09.2026 |
| Dev Lead | Shibi R Shetty | Shibi R Shetty/17.09.2026 |
| Product Owner | Shivanagouda I Patil. | Shivanagouda I Patil. /17.09.2026 |